## Slide 2: Taming IAM Chaos to Secure Campus and Cloud Resources: Lessons Learned by Two Small Colleges
Wednesday, October 16, 2013
11:40 AM – 12:30 PM
Meeting Room 213C

## Slide 3: What we’ll do today
Quick review of vocabulary
Where are you in the IAM journey?
Scary cloud IAM?
Context: Gayle, Swarthmore. Joseph, Harvey Mudd College
The Swarthmore Story
The Harvey Mudd Story
Recommendations
Wrap Up

## Slide 4: Vocabulary
Identity and access management (IAM) is the security discipline that enables the right individuals to access the right resources at the right times for the right reasons.
Gartner

## Slide 5: IAM has 3 elements:
user de/provisioning
  providing (removing) access to resources (automated or through self-service requests)

## Slide 6: IAM has 3 elements:
password management
  automated password reset and synchronization

## Slide 7: IAM has 3 elements:
compliance
  proving an institution adheres to regulations and account policies

## Slide 8: IAM has 3 elements:
User de/provisioning
Password management
Compliance

## Slide 9: So where are *you*?
How many people have user de/provisioning in place?
How about password management?
Compliance?
Cloud?

## Slide 10: SCARY CLOUD IAM?
Fischer offers Identity as a Service, a cloud IAM solution.
Swarthmore and Harvey Mudd both chose it.
What concerns would you have?
What concerns did we have?

## Slide 11: Context: two small colleges

## Slide 12: Context: Gayle, Swarthmore
Old…founded in 1864
Very small…1,545 students, 175 tenure lines
Founded by members of the Religious Society of Friends, it has no written mission statement but the website says, “Swarthmore students are expected to prepare themselves for full, balanced lives as individuals and as responsible citizens through exacting intellectual study supplemented by a varied program of …activities.”

## Slide 13
About 19,000 living alumni
Patrick Awuah ‘88 – Founder, Ashesi
University, Ghana's first liberal arts college
Neil Gershenfeld ‘81 – Professor and director of MIT's Center for Bits and Atoms
Nancy Grace Roman '46 - "Mother of the Hubble Telescope"
Helen Magill White, 1873, first woman in the U.S. to earn a Ph.D. (in Greek)

## Slide 14: Context: Joseph, Harvey Mudd College
Young…founded in 1955
Tiny…777 students, 82 faculty
Harvey Mudd College seeks to educate engineers, scientists, and mathematicians, well versed in all of these areas and in the humanities and the social sciences so that they may assume leadership in their fields with a clear understanding of the impact of their work on society.

## Slide 15
Only about 6,000 alumni
Two astronauts (George Nelson ’72, Stan Love ‘87)
Co-author of the MIME standard (Ned Freed ‘82)
Co-creator of SQL (Don Chamberlin ‘66)
Inventor of Flash (Jonathan Gay ‘89)
Remote Procedure Calls (Bruce Jay Nelson ‘74)
Audacity (Dominic Mazzoni ‘99)
Creator of the Google Barrel Roll (Mike Buchanan ‘08)

## Slide 16: The Swarthmore Story

## Slide 17: Swarthmore: The Timeline…
AY 2010-2011: vendor research, RFP
Spring 2011: sign with Fischer
Summer 2011: implementation of the Fischer
password system, Banner configuration
Fall 2011: develop role and permissions grid
Winter 2012: testing, testing, testing
Spring 2012: go live
Notes: Phase 1 and phase 2
Secret weapon: a great project manager, willing and able to track and document all these details
Best recommendation: test, test, test, test, test
(cascading role changes)
Politics
Talk about Fischer
Talk about why it was so successful
Next slides are really for your reference later, so I’ll zip through them.

## Slide 18: SC: The Essential Spreadsheet…
one row per role
50 columns wide, multiple columns for each system
  how to identify the role in Banner
  how to set up the role in Active Directory
  systems included: Atempo (desktop backup), Google Apps, home folders, Moodle (LMS), Xythos (web file storage), Zimbra (email)
  with columns for Y/N (inclusion), triggers, when to deactivate, when to delete, how to handle name changes
  what additional steps to execute, such as sending welcoming emails

## Slide 19: SC: Defining Roles…
# | Role | Description
1 | Our students | our students (definition is "degree candidate" as well as 9th semester students - anyone who is active student status and one of a number of student type codes (first year entering freshmen, continuing - 3 or 4 types; student status is "leave" but different type of student type code; many different combinations of student status and type fields) - we'll need triggers for becoming inactive, for being re-activated, for being deleted when someone becomes no longer a degree candidate) This group should include students currently on leave or abroad, and 9th semester education students (keying on STYP code)
2 | domestic exchange students | domestic exchange students; student status = 'AS' and student type 'E';
3 | tri-college students | BMC/HC students; student status = 'AS' and student type 'Y' or 'Z'
4 | non-matriculated non-trico students | non matriculated non Trico students (high school, Penn, LifeLong Learning, course auditors);; student status = 'AS' and student type 'L' 'V' 'W' 'G' 'H'
Notes: We started with about 30, finally ended up with 19.

## Slide 20: SC: Identifying by role…
# | Role |  | Start | BEIS attributes
1 | Our students | institutional role = "SWAT_STUDENT" | When Banner status changes to "Student" | add to AD group based on BEIS attribute "Class_year"
2 | domestic exchange students | institutional role = "EXCHANGE_STUDENT" | When Banner status changes to "EXCHANGE_STUDENT" | 
3 | tri-college students | institutional role = "TRICO_STUDENT" | When Banner status changes to "TRICO_STUDENT" | Bryn Mawr or Haverford email address from BEIS as "ALT_EMAIL"
4 | non-matriculated non-trico students | institutional role = "MISC_STUDENT" | When Banner status changes to "MISC_STUDENT" | Alternate email address from BEIS as "ALT_EMAIL"

## Slide 21: SC: Feeding Active Directory…
Role #3 | tri-college students
 | institutional role = "TRICO_STUDENT"
AD groups | "Students", "Xythos”
AD container | OU=Visiting Students, OU=Users, OU=Swat, DC=Garnet, DC=Swarthmore, DC=edu
AD email | Bryn Mawr or Haverford email address from BEIS as "ALT_EMAIL"
AD description | populate with label "VisitingStudent"
Deactivate | 15 days after role ends
Delete | 90 days after deactivation
Data rule | send "No Zimbra" welcome/Kiosk email; populate the alt ID field and use that for security answer (not Banner ID)

## Slide 22: SC: Provisioning email…
Role #1 | Our students
Y/N | Y
Start | When Banner status changes to "Student"
Class of service | "students"
Deactivate | 15 days after student role ends
Delete | 60 days after student role ends
Name changes | Fischer will rename the Zimbra account and add the previous username as an alias; will also rename the Postini account

## Slide 23: Swarthmore Questions/Comments

## Slide 24: The Harvey Mudd Story

## Slide 25: HMC timeline
Early 2010 matched a consultant with a HMC staff member
Started with Gartner quadrant
Narrowed down to six, then four (early 2011)
It was a crazy time: companies were being bought and sold (Novell acquired by Attachmate, Sun by Oracle)
Fischer was on our list, but really went up in our estimation after we spoke with Swarthmore
Password Management (2012)
Provisioning (2013)

## Slide 26: Why HMC chose Fischer
Responsiveness to concerns about pricing model
Ability to execute (despite not having much higher ed experience)
Experience with cloud
Cost

## Slide 27: HMC architecture
Fischer Identity Service is primary
HMC credentials – no authz implicit
LDAP sits between Fischer and sources of authority (Jenzabar CX, Ultipro)
Aim for common logon if we can’t do single sign on (eg People Admin)

## Slide 28: Examples of HMC roles
isFaculty
isCurrentFaculty
isCurrentNonHmcFaculty
isCurrentStaff
isSpouse
isCurrentHmcStudent
isAlumNonGrad
isDepartedStudent
isOnLeaveStudent

## Slide 29: Harvey Mudd Questions/Comments

## Slide 30: Recommendations I
Joseph: Make sure you have a strong project manager
Gayle: Make sure you have a strong project manager
Joseph: Be prepared to rethink business processes
Gayle: Work with key people in functional areas
Joseph: Think hard about how you communicate with user community
Gayle: Say, “we’re not changing anything, we’re just automating what we do now” (well, mostly)

## Slide 31: Recommendations II
Joseph: You will sometimes end up managing relations between vendors
Gayle: Include people from the helpdesk, administrative computing and systems, it’s a bonding experience
Joseph: Make sure that campus leaders are aware of the IAM initiative at all times (esp. when buying software)
Gayle: because they will want to know when you’ll get back to working on the projects they care about

## Slide 32: Contact Information
Gayle Barton, Chief Information Officer
Amherst College – formerly at Swarthmore
gbarton@amherst.edu
Joseph Vaughan, Chief Information Officer
Harvey Mudd College
vaughan@hmc.edu
Also: Joel Cooper, Chief Information Technology Officer
Swarthmore College
jcooper2@swarthmore.edu
Also: Joel Cooper, Chief Information Technology Officer
Swarthmore College
jcooper2@swarthmore.edu