## Slide 1
Is Cloud Identity Management Ready
for Higher Education?
PRESENTED BY:
Jon Allen

## Slide 2: About Baylor
Chartered in 1845
Largest Baptist University in the world
17,000 students
3,000 full time employees
Waco Texas

## Slide 3: Why IDM
Security lifecycle
Compliance
One of the main controls left

## Slide 4: Seriously Cloud
Keys to the kingdom
It nothing sacred
IDM is security

## Slide 5: History
Homebuilt scripts
Customized local database
Lack of clear ownership
Documentation was from memory and code

## Slide 6: IDM is Difficult
Nothing flashy about being a plumber
Ultimate of integrations
Project failures rarely technical

## Slide 7: Evaluating a Solution
Understand your needs
Technical requirements
Gather information from across the organization

## Slide 8: Technical Needs
Integrations
User interface
Flexibility

## Slide 9: Often Overlooked
Vendor integrations are critical
Consultants must know your business
Do you want to build the car or drive it

## Slide 10: Implementation
Six months from start to Go Live
Staff must be bought in
Testing is critical

## Slide 11: Integrations

## Slide 12: Full Provisioning
Accounts created
Licensing managed
Authorizations

## Slide 13: Soft Provisioning
Accounts created
Access approvals
Manual authorization

## Slide 14: Termination List
Replaces non interactive emails
Allows for audit trail
Deprovisioning the most critical part of IDM

## Slide 15: Going Live
Flipped the switch
Edge cases
Bad SOA data

## Slide 16: IDM is lifecycle
Identity is constantly changing
Time spent on edge cases
Perfection is not possible

## Slide 17: Lessons learned
Communication
Wrong assumptions
We want real time
Testing is good but….

## Slide 18: Journey Continues
Added integrations
Further refinement
Expanding reach (applicants)

## Slide 19: Vendor Assessments
Include IDM considerations
Lack of integrations open risk
HECVAT

## Slide 20: Results
Account provisioning smoother
Account removal happening
Identities have owners
Self service

## Slide 21
Questions?