Administrative Systems Management CG Discussion Session

EDUCAUSE 2009

Wednesday, Nov 4th, 2009

12:40 PM - 2:10 PM

Meeting Room 108

Controlling Customization

- must have top-down support to control customizations and belief from bottom up

- implementatino of end user team to work with IS to assess needs / do gap analysis - IS becomes gatekeeper

- disconnect between who buys and who pays - must review maintenance requirements, and must acknowledge increased workload for upgrades

- U of I has vendor do modifications and those are included by vendor with upgrades

- baseline change / customization or "add-ons" - add-ons can be detached with upgrades, then re-attached

- how to manage customizations after implementations - after teams have disbanded - answers - don't disband; keep teams in place to plan and manage new requests, upgrades, etc.; end-user and technical representation; steering committees / admin support

- keep an eye on end users imbedding logic in codes and text fields / repurposing data

Experience re-implementing an ERP (how it is used)

- suggest to review current processes for re-engineering

- review software updates for new features

- suggest bringing in consultant for process review

- be careful about deleting historical data

Economic Climate impacts

- expectation that high cost projects will be stopped or not started

- expect better governance models - must be able to define when to say "no"

- expect to evaluate based on least-cost against strategic advancement

- one school challenged to find projects to reduce operational costs

- base projects on net project cost

Process knowledge location - in functional or technical?

- seeing trend that system knowledge is in IT and not in departments, due to turnover; looking for business analysis role in IT; end user view - ERP brings change in business to departments - surprised with movement of "system work" to departments

- shared examples of successful departments have strong business analyst - need better definitions of roles

- solutions - vendor retraining for high-turnover departments

- create and maintain documentation if there are large numbers of modifications - will also decrease value of vendor training

- make sure "right person is in the right seat on the right bus"

- IS support group example includes functional users, business analyst from departments and IT developers; where is the best place for a business analyst?

When would you choose an Application Service Provider or Software as a Service?

- comfort level with non-confidential info

- expect to be faced with this decision on all future systems

- expect regulations governing housing of data; data recovery is easier when data kept internally

- costs - likely to be same cost, and will probably need to retain internal staff to manage vendor

- perhaps share hardware between campuses; more open source applications and creating collaborative groups

- hosting subject to vendor upgrade schedule

- good disaster recovery

- reduced service to end users because cannot bring system up or down as needed

- need to consider integration with other systems