# Educause 2007 						Right-Sizing IT Planning Poster Session

Carnegie Mellon Computing Services Annual Tactical Planning

Purpose: To Select the Right Projects and Commit Resources to Meet Short-Term Goals.

Phases:

- Disclosure: To inform Computing Services management team of potential division projects and to identify issues for negotiation.

- Negotiation: To reach consensus on staff dependencies and resources required for projects.

- Approval/Decision: To reach decision on which projects will be undertaken for the next fiscal year.

- Communication: To ensure all staff in the division know the projects that have been approved.

Styles of Work: All proposed projects fall into one of three identified styles of work:

  - Discovery Process explores a compelling issue when we don't know what to do and assess a high risk of making bad choices.

  - Activity Review Process considers an ongoing activity, its purpose, customers, resources, dependencies, and operations.

  - Delivery Process implements a change by defining project phases and tools to manage the triple constraints of scope, time, and cost.

| Areas of Success | Areas of Improvement |
| --- | --- |
| Every project is written in common project charter format. | Change the schedule to include pre-planning activities within directorates. |
| Project charter format provides right level of detail and is effective project sales tool. | Differentiate projects from operations and define category of Next Step Operations. |
| Project database has search capability by directorate, approval status, dependencies, etc. | Add early senior management team retreat to identify programmatic priorities. |
| Printed booklet of project charters are best format for project decision making. | Better tracking of staff resources available to do projects. |
| Tactical planning coordinators within directorates are key resource to completing robust project charters. | Invest time, effort and funding into online tools for portfolio management. |
| Coordinator-For-A-Day event allows representatives from every directorate to review charters and dependencies. | Publish guide to tactical planning with checklist, steps and examples. |