## Slide 1: Using Games to Effect Organizational Change
Approachable Project Management

## Slide 2: Introduction
Who are we?
  Our University
  Our Roles
Who you are
Adam Donaldson
Program Manager
Business Management & Analysis Group
Christina Griffin
Director
Project Management Office
Bill Koffenberger
Director
Service Level Management

## Slide 3: Agenda
Introduction
Bridge Exercise
  Using games to effect change
Requirements Gathering
  Knowing what we want
Project Management Process Overview
  GW’s Project Management Life Cycle
Wrap Up

## Slide 4: Bridge Exercise
Using Games to Effect Organizational Change

## Slide 5: Initiating / Idea Phase
Usage of Bridge Exercise at GW
Let’s build a bridge
Your company is bidding for the construction - your group will be the project team
The facilitators consist of:
  Client – Contracting your company to build the bridge
  Company Official – Works for your company and represents various departments (HR, Sr. Mgt., etc.)
  Supplier – 3rd party equipment supplier

## Slide 6: Initiating / Proposal Phase
Analytical estimates are a good start, but usually provide only ‘best case’.
Make sure consideration is given for potential delays.
HINTS
‘80% Rule’ – Team members usually can’t give 100%.
Reliance on 3rd parties can add uncertainty to a project.

## Slide 7: Planning Phase
HINTS
?
Planning is the time to ask clarifying questions.
Are all of the requirements completely understood?
Role definition and clarification is important.
Do you have everything you need to get started?

## Slide 8: Execution / Development Phase
HINTS
Is everyone performing their role? Does each role have backup?
Ensure the team is communicating status accurately.
Protect scope – clarify any departure from requirements

## Slide 9: Execution / Testing Phase
Is someone responsible for overseeing quality?
HINTS
Verify that EACH of the requirements has been met.
Ask for preliminary check-point reviews to resolve issues early.

## Slide 10: Closing / Review Phase
Final Inspections
Transition to Operations
Lessons Learned

## Slide 11: Agenda
Introduction
Bridge Exercise
  Using games to effect change
Requirements Gathering
  Knowing what we want
Project Management Process Overview
  GW’s Project Management Life Cycle
Wrap Up

## Slide 12: Requirements Gathering
Knowing What You Want … What You Really Really Want

## Slide 13: Requirements Gathering
What You Really Really DON’T Want
Tacoma Narrows Bridge Circa 1940

## Slide 14: Requirements Gathering
Develop a high-capacity electric bread & bagel toaster with a low to moderate price point.
Scope =
Lets develop some requirements…

## Slide 15: Requirements Gathering
About Requirements – What’s not How’s
Specific, Clear and Concise – deconstruct into single requirement, easily read and understood, objective
Traceable / Verifiable – if you cannot measure or observe it you cannot test or evaluate the outcome
Relevant & Necessary - must be within / related to the scope of the project or request, critical to operation of the solution

## Slide 16: Agenda
Introduction
Bridge Exercise
  Using games to effect change
Requirements Gathering
  Knowing what we want
Project Management Process Overview
  GW’s Project Management Life Cycle
Wrap Up

## Slide 17: Project Management Process
Implementation of the
Project Management Life Cycle at GW

## Slide 18: Purpose of the PMLC
Employ a Project Management Life Cycle (PMLC) intended to enable standardization of methodology, documentation, terminology and approval across organizations, while ensuring clear ownership and empowerment of project leadership.

## Slide 19: Basic Project Life Cycle
Monitoring & Controlling
Planning
Executing
Initiating
Closing

## Slide 20: PMLC Process
Planning
Analysis,
Design & Development
Testing & Readiness
Cutover/
Post Go Live
Closing
Proposal
Idea
GO LIVE!
The
PMLC
Initiating
Planning
Executing
Closing
PMI Best Practice
Monitoring & Controlling

## Slide 21: PMLC Process
Quick summary and review of an idea
Determine if worth expending resources
Begin gathering requirements
Provide detailed proposal of solution
Upon agreement, charter the project
Initiating
Proposal
Idea

## Slide 22: PMLC Process
Planning
Planning
Develop schedule, plans and requirements for implementation
Acquire resources and engage the project team

## Slide 23: PMLC Process
Transform business requirements / specifications into actionable items
Design and develop the planned solution
Implementation (deployment) of the solution, including training
Prepare to transition project to operations
Executing
Cutover
Post-Go
Live
Analysis
Design &
Development
Testing &
Readiness
Validate the solution against the business requirements / specifications
Verify deployment readiness

## Slide 24: PMLC Process
Monitoring & Controlling
Planning
Analysis,
Design & Development
Testing & Readiness
Cutover/
Post Go Live
Closing
Proposal
Idea
Schedule / Resource Management Change Management | Risk Management Stakeholder Management

## Slide 25: PMLC Process
Closing
Closing
Receive approval to close the project
Transition project items to the operational owner
Perform Lessons Learned

## Slide 26: PMLC Process
Planning
Analysis,
Design & Development
Testing & Readiness
Cutover/
Post Go Live
Closing
Proposal
Idea
Phase Gate Reviews
Reviewers are the Executive Sponsors of the project
Receive approval to proceed to the next phase
Serves as point to monitor the health of a project
Clarify project attributes such as roles, milestones, and schedules
Make major decisions about the direction for upcoming phases

## Slide 27: PMLC Process
Analysis,
Design & Development
Planning
Analysis,
Design & Development
Testing & Readiness
Cutover/
Post Go Live
Closing
Proposal
Idea
PMLC Flexibility
Minimize bureaucracy while maintaining controls
Artifacts for phases can be modified by Gate Review approval
Phases can be combined by Gate Review approval
Key is that modifications must be approved by Gate Review

## Slide 28: Wrap Up
Developing a New Approach to Projects
Emphasizing Requirements to Increase Success
Using Games to Support Implementation of Change
Questions?

## Slide 29: Thank You
Continuing the Discussion
Adam Donaldson
Program Manager
Business Management & Analysis Group
adonald@gwu.edu
Christina Griffin
Director
Project Management Office
cgriffin@gwu.edu
Bill Koffenberger
Director
Service Level Management
billkoff@gwu.edu