Communications Plan

Project Name: 	Atlas

Prepared by:	Jo-Ann Cuevas and Ammy Woodbury

Date:		11/16/2011

Version Control

| Version | Date | Author | Change Description |
| --- | --- | --- | --- |
| 1.0 | 11/16/11 | Jo-Ann Cuevas | First Draft |
| 1.1 | 11/23/11 | Ammy Woodbury | Initial Revision |
| 2.0 | 2/12/13 | Ammy Woodbury | Major Revision to reflect new project scope and deadlines |
| 2.1 | 2/20/13 | Ammy Woodbury | Revised to sort by date instead of activity, per request from Sam Steinhard |

Introduction:

This version of the Atlas communications plan seeks to plan and document the communication and training needs for the first half of 2013.

In January 2013, the project underwent a major replan to compress the scope and timeline and move from Pinnacle to PMG by May 2013. To this end there will be 2 major releases – one in February and one in May.

The rollout in February includes client billing reports and ordering for mobile devices and pagers. The rollout in May moves everything else needed to exit ordering in Pinnacle. This will likely include additional reports to provide improved search capabilities to Department IT Contacts.

Reporting for services ordered prior to the move will remain in Pinnacle. These reports will be available until at least the end of this fiscal year.

The Campus Readiness team will focus on external client communication and on preparation of the client-facing teams within IT Services. This communication plan includes those activities and related documentation.

Many of the Campus Readiness activities actually occur immediately following the launch to ensure that the new system is well-adopted and feels like a positive change to the campus community. It is critical that the project team remains intact and focused to make key updates and changes to the system based on user feedback in the first month or two after launch. This break-in period can be key to the long-term perception of the system in clients across campus. Responsive updates and communication are key.

Contact Information

If you have specific questions or suggestions about the project or this plan, please email orderit-questions@lists.stanford.edu, or contact the team members directly: Bernadette Drechsler at bernadette.drechsler@stanford.edu, Katherine Pappas Kassaras at kpappask@stanford.edu, Jo-Ann Cuevas at jkay@stanford.edu, or Ammy Woodbury at ammy.woodbury@stanford.edu.

Final Note

This is a living document that we expect to be updated and changed throughout the project. As major revisions occur, earlier versions will be saved with a dated file name to reflect the last date that the document represented the current state. If revisions are required, please contact the Campus Readiness team to ensure that these changes make it into the official document.

February Release

| Item | Target Audience | Communications Mechanism | Timeline | Lead / Owner | Key Concerns/Notes |
| --- | --- | --- | --- | --- | --- |
| IT Services Client Focused Awareness | SSP Team | SSP Meeting | February 2013 | Bernadette Drechsler | Focus on internal readiness for client questions regarding mobile ordering freeze, new order forms, and billing reports. |
|  | HDL1 | Email | February 2013 | Jo-Ann Cuevas | Exchanged communications with Chris Lundin. He confirms HDL1 is ready. |
|  | Service Desk (Christina’s team) | Meeting | February 27, 2013 | Ammy Woodbury Jo-Ann Cuevas | Orientation to upcoming changes for mobile device ordering and billing reports in OBI. Christina’s team will join Tom’s team for the 3 p.m. meeting. |
|  | ITOC | Email | February 2013 | Jo-Ann Cuevas | Patrick Young is out of the office. Followed up with Chris Lundin. |
|  | HDL2 | Meeting | February 27, 2013 3 p.m. | Ammy Woodbury Jo-Ann Cuevas | Orientation to upcoming changes for mobile device ordering and billing reports in OBI. |
| Dir/Mgr Briefing | IT Services Directors and Managers | Meeting | February 20, 2013 | KPK | Focus on upcoming freeze, new mobile forms, and billing reports. |
| IT Services All Awareness | Atlas Partners | Meeting | Weekly | Bernadette Drechsler | Broad based team for engagement across IT Services. Weekly updates and feedback from the team. |
|  | Its in bits readers | Its in bits blog | February 2013 | Ammy Woodbury Jo-Ann Cuevas | Update on release in December and announcement of next release and future plans |
|  |  |  | March 2013 | Ammy Woodbury Jo-Ann Cuevas | Update on rollout of mobile device and pager ordering and billing report release. Focus on next big release and big effort to get out of Pinnacle in May. |
| End-User Advisory | Atlas User Group | Meeting | February 11, 2013 | Jo-Ann Cuevas Ammy Woodbury | Demonstrate new mobile device forms and billing reports. Collect concerns and feedback for messaging to all Department IT Contacts. |
| Project Web Site | Campus Community | Web Page http://itservices.stanford.edu/service/its-ordering/project | Winter 2012 | Christopher Kittle | Project page to update the campus community, allow for download of documents, and access to the system for pilot users. Project page to exist until ~4 months after rollout. |
| TIPS presentation | TIPS Participants | Meeting | February 20, 2013 (done) | Campus Readiness | Mention no cell orders Feb 22-27th. Ordering in new system resumes Feb 28th. |
| End-user Communications | Department IT Contacts | Email | February, 19 2013 (done) | Campus Readiness | Feb-22-27 no orders, Feb 28 launch for cell phones, new billing reports. |
|  |  | Daily Email | February 19-22 | Campus Readiness | Daily reminders on freeze and training opportunities. See content at bottom of this document. |
|  |  | Pinnacle Page update | February 19-27 | Christopher Kittle | Ordering suspended from Friday February 22 at 1 p.m. through Wednesday February 27. During this transition period (February 22-27), you can't place orders in either system; please plan and place your orders in advance. Ordering resumes in the new system at 8 a.m. on Thursday February 28. |
|  |  | Pinnacle Page Update | February 28 | Christopher Kittle | Revise page to reflect new ordering locations. |
| OrderIT Users Transition Training | Current OrderIT users | Lecture/Demo | February 27, 2013 | Campus Readiness | Focus on Mobile Device Ordering and Billing Reports |
| Department IT Contact Training (for new users) | New Department IT Contacts | Lecture/Demo/Hands-on | Major document revision for Feb 26, 2013 training. Ongoing monthly delivery | Kim Korth | Focus on financial responsibility. Document will need to be updated in February to reflect mobile device, pager, and cable ordering in New Order IT and new billing reports. Full guide revision to ensure it meets standards going forward. Moving to new training guide format. |
| OrderIT Splash Page | OrderIT Users | Web page | February 2013 | Christopher Kittle | Update to include navigation to PMG for cell phones and mobile devices and include a link to billing reports |
| OrderIT Service Page | All faculty and staff | Web page | February 2013 | Christopher Kittle | Service overview and instructions. |
| News Announcements | Broad Campus Community | HelpSU News sidebar | February 19, 2013 | Jo-Ann Cuevas | Cell Phone & Mobile Device Ordering Freeze Beginning February 28, cell phone and mobile device orders will be placed in the new IT Services ordering system. The last day to place orders in the old system is February 22 at 1 p.m. Ordering will resume on February 28 at 8 a.m. in the new OrderIT (orderit.stanford.edu). We encourage you to plan ahead and place orders before the Friday 1 p.m. cutoff, as no orders will be processed during the system transition period (February 22 after 1pm through February 27). This includes OrderIT, HelpSU, and 4/5-HELP. See the Service Ordering Replacement Project web page for information about the new system. |
|  |  | IT Services home page | February 19, 2013 | Jo-Ann Cuevas | Cell Phone & Mobile Device Ordering Freeze Starting February 22 at 1 p.m., the OrderIT system will not be available for placing cell phone or mobile device orders. Ordering will resume in the new OrderIT on Thursday, February 28. For information about the new OrderIT, see the Service Ordering Replacement Project web page. |

April Release

| Item | Target Audience | Communications Mechanism | Timeline | Lead / Owner | Key Concerns/Notes |
| --- | --- | --- | --- | --- | --- |
| Project Schedule Confirmation | Campus Readiness and DDD | Email | By April 1 | KPK | Confirm freeze with KPK and announce for end of April go live |
|  | Stakeholders | Meeting | April 2, 2013 | KPK Bernadette | Confirm all dates for May 4 launch with Stakeholders. |
| OrderIT Service Page | All faculty and staff | Web page | April 2013 | Christopher Kittle | Service overview and instructions. |
| IT Services Client Focused Awareness | SSP | Meeting | April 2013 | Bernadette Drechsler | Meet with SSP team to confirm that all readiness activities for client support groups are in place. |
|  | HDL1 | Email | April 2013 | Ammy Woodbury Jo-Ann Cuevas | Confirm that needs have been met and that no questions have arisen since SSP. Follow up meeting/training for team upon request. |
|  | Service Desk/Order Processing | Email | April 2013 | Ammy Woodbury Jo-Ann Cuevas | Confirm that needs have been met and that no questions have arisen since SSP. Follow up meeting/training for team upon request. |
|  | ITOC | Email | April 2013 | Ammy Woodbury Jo-Ann Cuevas | Confirm that needs have been met and that no questions have arisen since SSP. Follow up meeting/training for team upon request. |
|  | HDL2 | Email | April 2013 | Ammy Woodbury Jo-Ann Cuevas | Confirm that needs have been met and that no questions have arisen since SSP. Follow up meeting/training for team upon request. |
| Dir/Mgr Briefing | IT Services Directors and Managers | Meeting | April 4, 2013 | KPK | Focus on upcoming freeze, new mobile forms, and billing reports. |
| IT Services All Awareness | Atlas Partner | Meeting | Weekly | Bernadette Drechsler | Broad based team for engagement across IT Services. Weekly updates and feedback from the team. |
|  | Its in bits readers | Its in bits blog | May 2013 | Ammy Woodbury Jo-Ann Cuevas | Big congratulations to the team. Discuss additional work left to do. |
| End-User Advisory | Atlas User Group | Meeting | April 2013 | Jo-Ann Cuevas Ammy Woodbury | Demonstrate new forms and reports and solicit feedback. |
| Project Web Site | Campus Community | Web Page http://itservices.stanford.edu/service/its-ordering/project | April 2013 | Christopher Kittle | Update with completed milestones and roadmap to the future. Project page to update the campus community, allow for download of documents, and access to the system for pilot users. Project page to exist until ~4 months after rollout. |
| TIPS presentation | TIPS Participants | Meeting | April 17, 2013 | Jo-Ann Cuevas | Update on next rollout. |
| End-user Communications | Department IT Contacts | Email | April 1, 2013 | Campus Readiness | Begin messaging about changes at the end of the month |
|  |  | Daily Email | April 2013 | Campus Readiness | Daily communications during the final week before cutover, during cutover, and first few days in new system. |
| Project Web Site | Campus Community | Web Page http://itservices.stanford.edu/service/its-ordering/project | April 2013 | Christopher Kittle | Update with completed milestones and roadmap to the future. Project page to update the campus community, allow for download of documents, and access to the system for pilot users. Project page to exist until ~4 months after rollout. |
| GAR Client Messaging | GAR – Vendors, Residents | MoM | March 2013 | Campus Readiness Christine Soldahl | Upcoming changes – extended month billing (Mar 17-April 24th), change of monthly period to 1st – EOM starting with May bill. |
|  |  | MoM | April 2013 | Campus Readiness Christine Soldahl | Reminder of unusual billing cycle length and other changes. |
|  |  | MoM | May 2013 | Campus Readiness Christine Soldahl | Confirmation of change completion and new billing cycle. |
| News Announcements | Broad Campus Community | HelpSU News sidebar | April 2013 | Christopher Kittle | Notice of upcoming changes, freeze periods, and support paths. |
|  |  | IT Services home page | April 2013 | Jo-Ann Cuevas | Notice of upcoming changes, freeze periods, and support paths. |
| OrderIT Splash Page | OrderIT Users | Web page | May 2013 | Christopher Kittle | Update to direct all ordering navigation to PMG and include a link back to Pinnacle for historical billing reports. |
| OrderIT Users Transition Training | Current OrderIT users | Lecture/Demo | April 2013 | Campus Readiness | Focus on new reports and new order forms. Discuss what is still found in Pinnacle. |
| Tech Briefing | Department IT Contacts | Presentation | April 26, 2013 | Campus Readiness | Tour of new system. Orientation to available documentation. |
| OrderIT Training | New Department IT Contacts | Lecture/Demo/Hands-on | Update in April 2013 Monthly delivery | Kim Korth | Revise to include ordering procedures for all services in PMG. Remove all ordering information for Pinnacle. |
|  |  |  | Update at Pinnacle shut-down | Kim Korth | Document will need to be revised to remove all references to Pinnacle billing reports. |
| Materials Promotion | Struggling Users | Service Desk staff | Post-implementation | Christina Gonzalez | Focus on redirecting users to appropriate self-help opportunities on service pages. |
| Answers | Struggling Users | FAQ database | Post-implementation | Tom Goodrich | Review HelpSU requests and update with answers to the most frequently problematic issues. |
| Checkpoint | Stakeholders (IT Services and Campus) | Daily Report | First 2 weeks of rollout | Bernadette Drechsler | Daily report on performance statistics and usage mailed to IT Service and Campus Stakeholders |
|  |  | Email | First 2 weeks of rollout | Bernadette Dreschler | Daily email summary of issues and action items. |
| Atlas Users Group Post-Mortem | Atlas Partners team | Meeting | 30 days post-launch | BD/KPK | Collect lessons learned from project. |
| IT Services Post-Mortem | IT Services Project Team | Meeting | 30 days post-launch | Kathrine Pappas-Kasseras | Collect lessons learned from project. |
| User Survey | OrderIT Users | Online survey | 30 days post-launch | Campus Readiness | Send link to user survey to a small percentage of users over the course of a week to collect sample data to tune system performance and uncover unreported issues. |

SUBJECT: Reminder: Upcoming Freeze for Mobile Device Ordering

Dear Department IT Contact,

With apologies for repetition, we want to be sure you know that beginning February 28, cell phone and mobile device orders will be placed in the new IT Services ordering system. The last day to place orders in the old system is February 22, at 1 p.m.  Ordering of cell phones and mobile devices will resume on February 28 at 8 a.m. in the new OrderIT (orderit.stanford.edu).

We encourage you to plan ahead and place orders before the Friday 1 p.m. cutoff, as no orders will be processed during the system transition period (February 22 after 1p.m. - February 27). This includes
OrderIT, HelpSU, and 4/5-HELP.

We're hosting an opportunity to see the new forms and the new billing reports on Wednesday, February 27 in Forsythe 246 from 11 a.m. to noon. We'll also have the session available via WebEx. Many of you got a first look at the new mobile device ordering forms in December. We'll take a look at those again and look at the billing reports in more detail. Please RSVP at:
https://stanforduniversity.qualtrics.com/SE/?SID=SV_3qv51MMqkQ1GeQ5

If you have questions about this process, please email us at orderit-questions@lists.stanford.edu. We'll be happy to assist you.

IT Services
Stanford University

SUBJECT: Final Reminder: Upcoming Freeze for Mobile Device Ordering

Dear Department IT Contact,

The last day to place orders in the old system is tomorrow, February 22, before 1 p.m.  Ordering of cell phones and mobile devices will resume on February 28 at 8 a.m. in the new OrderIT (orderit.stanford.edu).

We encourage you to plan ahead and place orders before the Friday 1 p.m. cutoff, as no orders will be processed during the system transition period (February 22 after 1p.m. - February 27). This includes
OrderIT, HelpSU, and 4/5-HELP.

If you have questions about this process, please email us at orderit-questions@lists.stanford.edu. We'll be happy to assist you.

IT Services
Stanford University

For Friday after 1 p.m.:

SUBJECT: Mobile Device Ordering Unavailable until February 28 at 8 a.m.

Dear Department IT Contact,

Ordering of cell phones and mobile devices will resume on February 28 at 8 a.m. in the new OrderIT (orderit.stanford.edu). In the meantime, you can learn more about the new OrderIT system on Wednesday, February 27 in Forsythe 246 from 11 a.m. to noon. We'll also have the session available via WebEx. Many of you got a first look at the new mobile device ordering forms in December. We'll take a look at those again and look at the billing reports in more detail. Please RSVP at:
https://stanforduniversity.qualtrics.com/SE/?SID=SV_3qv51MMqkQ1GeQ5

If you have questions about this process, please email us at orderit-questions@lists.stanford.edu. We'll be happy to assist you.

IT Services
Stanford University