## Slide 1: Project Management
Lunch Discussion Summary

## Slide 2: Requirements documentation
Main concern: documenting scope and getting agreement that the project met its goals
In Scope and Out of Scope sections in charter (Make out of scope section larger if using a form)
Multiple signature lines on the charter for scope, budget, risks, change management process
Build SharePoint workflow for change management process to control scope after established
Have multiple discovery sessions

## Slide 3: PM Methodology
Main questions: How do you introduce it? – and- How do you enforce it?
Build virtual PM team if no official PMO
Start small—1 page charters
Read and distribute Bare Bones project management book

## Slide 4: Resistance
Main concern: how do you overcome resistance to PM methodology?
Pitch resource management benefits
Couch answers in “Yes, but …” terms
Get an executive mandate by identifying their pain points and showing them how a PM method will address those issues
Find / create stars within the organization, folks who have embraced PM
Change reporting process / standards so that it benefits folks who are following the methodology
Oracle’s change management process is a good resource.

## Slide 5: THANK YOU