## Slide 1: Where’s the Paper: Admissions Gone Paperless at Bowdoin & Wellesley
Presented by:
Ganesan Ravishanker and Peter Wiley
March 13, 2013

## Slide 2: Agenda
Context
Why go paperless?
Technology
Recommendations
Benefits
What to watch out for

## Slide 3: Bowdoin College
Private 4-year liberal arts college
1,775 students
7,042 apps
for FY Fall 2013
50% growth in apps
in last 10 years
12 counseling &
9 operational staff

## Slide 4: Why go paperless?
Chart: 
| 2003 | 2004 | 2005 | 2006 | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013
Electronic | 1222 | 1773 | 2319 | 3199 | 4355 | 5288 | 5357 | 5562 | 6145 | 6265 | 6600
Paper | 3497 | 3080 | 2707 | 2202 | 1606 | 745 | 582 | 456 | 409 | 451 | 442

## Slide 5: Why else go paperless?
More apps every year, but
same calendar and same
staff
  Need to process/read faster
Move forward with applicant checklist portal
  Need to improve customer service to applicants

## Slide 6: Context for Bowdoin implementation
June 1, 2012: The day the world changed
Goodbye, Recruitment Plus…
  Hello, Banner!
  BRM (CRM)
  Custom travel management module
Goodbye, MS Access…
Hello, IBM Cognos & Operational Data Store (ODS)!

## Slide 7: Bowdoin Timeline
Long ramp up…aggressive implementation
2010
2011
2012
Spring 2010: Multi-dept effort
Fall/winter 2011: vendor research/selection
Jan 2012: Enterprise license purchased for NOLIJ Web
Sept 1, 2012: Started implementation
Nov 5, 2012: Admissions went live

## Slide 8: Technology: NOLIJ Web
Document imaging, reading online, and workflow all in one
100% web-based, zero footprint, JAVA-based
Real-time connection to database
Sql used to build business logic
Auto import utility/custom feeder to automate delivery from Common App to student folders

## Slide 9: Four recommendations:
Determine scope early
  Discuss: what exactly does it mean to be paperless?
  Ensure executive sponsors to end users are clear about scope
  Split implementation into phases
    Phase A for Nov 2012:
        Scan, store, and retrieve
        Read online
        Manual workflow
    Phase B for Oct 2013:
        Automated workflow

## Slide 10: 4 recommendations (contd):
Complete thorough business process analysis in advance of consultant visit
    Current State
    Ideal state
    Gap analysis
    Savings: 2 days consulting time!

## Slide 11: 4 recommendations (contd):
Encourage the functional and technical folks to learn each other’s language
    Functional lead: Know thy database!
    Work side-by-side, agile development-style

## Slide 12: 4 recommendations (contd):
Focus as much on guiding/training staff as you do on deploying.
    Address the fear of yet another change
    Emphasize the benefits to be gained
    Training in different formats & access to
    test environment post-training class
    Set up monitors at work stations several weeks prior to go live
    Make a backup plan, just in case

## Slide 13: Benefits of going paperless:
Beyond the benefits you’d expect…
    Streamlined data corrections and changes
      Cleaner data, more up-to-date data
    Better security
    Improved evaluation of applicants
    Can read faster (but not everybody can)
    Bought back operational staff time for recruitment of juniors (mailings, email inquiries)

## Slide 14: What to watch out for…
  Be prepared for shifts in job responsibilities (“that’s not my job”)
Ergonomic issues (seriously!)
Staff love and trust paper
What are your metrics for success? Baseline?

## Slide 15: What’s next?
Automated workflow for Admissions
  Late spring implementation for Oct ’13 go live
Registrar to adopt NW in spring 2014

## Slide 16: Summary
Going paperless is your chance to…
  optimize business processes
  cross-train staff
  save time and resource savings (yes!) and
  money (in a couple years)
  model collaboration between IT and departments

## Slide 17: Thank you for attending! Please remember to fill out this session’s evaluation by going to the daily agenda on the conference website. Your feedback directly affects future events.